The schedule is planned to improve our efficiency without wasting our precious time unnecessarily.

We shall take about 9 weeks to present our final product.

On week 5 which is next week, we shall have our project manual done which includes the architecture of the product.

In week 6 and 7, we’ll finish the code skeleton like some necessary GUI as well as some basic tasks (e.g; create, read, update, delete ).

In week 8, we shall make some major improvements for the product to make sure the performance is seamless as well as we shall add some more new features.

On week 9, we shall make some necessary updates on the project manual and that’ll be our final project manual. also add more security to our codes.

Week 10 and 11 shall be the weeks to do systematic testing. This is the stage of final test.

By week 11 or 12, it can be said that we have a beta version of our complete product. And, here, we shall be doing more tests to find out any hidden bugs to make our product as perfect as possible.

We schedule our final product to be able release on week 13.

———————————

With the current team’s capability, we are confident to take on the upcoming challenges in this product implementation. Kelvin has experiences in some projects …

So as Zhen Yu, he also has done some …. . and so does wei jie also … . And I also have done some programming …. So, adding up these experiences and our teamwork together, we are very confident for the best outcome.