Week 5

Product Manual – 9 Sep

Architecture (design) of the project – 11 Sep (some sequence diagrams)

Demo the design of group component

Week7

Code skeleton that may be a display welcome message, simple command line perform a task

Week 8

Improvement for the design to include all major components

Trying out some features that can make the product to be outstanding

Demo

Week9

Update Project manual for any addition diagrams – 13 Oct

Defensive coding

Week10/week11

Do systematic testing – automatic testing

Week 12

Program with the required features that can be considered as release candidate

Week 13

Final product that is matched with project manual

Kelvin – proficient in programming and writing technical documents

Suitable for coding the program and writing proposal

Zhen Yu – good programing, compiling data

Suitable for writing code and testing data

Wei Jie – good at programming

Suitable in writing code

Thida – good at finding resources from Internet

Suitable for searching resources that are required for the product

We are going to complete the project with the capabilities of the members.

As most of team members are good in programming, the implementation of the product is capable to work on the product.

(Will add more on capabilities)