## Slide 1
Schedule – 9 weeks
Do
Check
Release
Plan

## Slide 2
Week 5
Project manual

## Slide 3
Week 6
Week 7
Code skeleton, GUI
Welcome to Task Catalyst
Text Here|
Create
Remove
Read
Update
Buy coffee for meeting
Write Reports
Meeting at 9am
Help colleague’s work
Printing reports

## Slide 4
Week 8
Major improvement for the product
Add some more new features
Notes: .

## Slide 5
Week 9
Update project manual
Improve code stability
Notes: On week 9, we shall make some necessary updates on the project manual and that’ll be our final project manual. Here, we shall also add more security to our codes.

## Slide 6
Week 10
Week 11
Do systematic Testing

## Slide 7
Week 12
Beta version of the product

## Slide 8
Week 13
Release final product

## Slide 9
Thida
Team Members
Kelvin
Wei Jie

## Slide 10
Thank You